Contents

1.0	Introduction	1

2.0	Project plan	1

3.0	Technical Element	1

3.1.	Ray Tracing	1

4.0	Script	1

5.0	Unique Element	1

6.0	Summary	1

7.0	Future Work	2

8.0	References	2

8.1.	Github	2

8.2.	Assets	2

8.3.	Scripts	2

8.4.	Report References	2

9.0	Appendix	2

# Introduction

## Setting

The scene will start with the player outside in a forest in a perpetual foggy night cycle with a spooky house in front of them,  they will then approach the house triggering a floodlight. Upon entering the house the front door will lock and they will have to complete the following steps to escape the house and trigger a daytime cycle, completely changing the mood of the scene

## Scene flow

- Approach house triggering floodlight.

- Enter house and doors lock – loud clock ticking.

- Go up stairs.

- Cuckoo clock at top of stairs goes off when near dropping matches.

- Enter bedroom, bedroom door locks.

- Light fire in bedroom vase appears.

- Exit bedroom via bathroom.

- Drop vase from landing / stairs smashing to reveal lounge key.

- Enter lounge – TV comes on and kitchen serving hatch flaps.

- Pick up conservatory key.

- Exit via the kitchen to the conservatory.

- Exit conservatory triggering daytime.

- Display Message – “You escaped!”

- Look around house in daytime (if time).

# Project plan

## Initial Project Plan

Below is my initial project plan (Figure 2.1) on Trello (Atlassian, 2021) which is available at the following link - https://trello.com/b/x2qX9eYN/p3d-asignment.

All expandable cards are also shown below (Figures 2.2 – 2.7)

Figure 2.1 – Initial project plan on Trello (Atlassian, 2021)

Figure 2.2 – Model house card

Figure 2.3 – Create Fixtures / Furniture card

Figure 2.4 – Interactable Object Models card

Figure 2.5 – Report card

Figure 2.6 – Sounds card

Figure 2.7 – Forest Scene card

## Week 1

The plan for week 1 is as follows

- Setup the Unity (Unity, 2021) project using the high definition render pipeline (HDRP).

- Create the main scene and add a Terrain.

- Paint textures on the terrain from the Forest Environment - Dynamic Nature (NatureManufacture, 2021) asset pack.

- Add Trees on the terrain using the Mountain Trees - Dynamic Nature (NatureManufacture, 2021) asset pack.

- Implement the characters movement using the Starter Assets - First Person Character Controller (Unity, 2021) as a base to build upon.

- Start Modelling house using Blender (Blender, 2021)

The updated Trello (Atlassian, 2021) board at the end of week 1 is shown below (Figure 2.8) as well as the relevant expanded forest scene card (Figures 2.9) and report card (Figure 2.10).

Figure 2.8 – Trello (Atlassian, 2021) board status at the end of week 1

Figure 2.9 – Forest scene card updated

Figure 2.10 – Report card updated

## Week 2

The plan for week 2 is as below

- Finish modelling the house

- UV unwrap the house

- Add textures and materials to the house model

- Model the doors

- Animate the doors

- Add trigger scripts to the doors

The updated Trello (Atlassian, 2021) board at the end of week 2 is shown below (Figure 2.11) as well as the relevant expanded model house card (Figures 2.12)

Figure 2.11 - Trello (Atlassian, 2021) board status at the end of week 2

Figure 2.12 – Model House card expanded

## Week 3

The plan for week 3 is as follows

- Re-write introduction section of report

- Add chandelier model

- Animate chandelier model to sway

- Add light models to all other rooms

- Add / adjust lights to light models within Unity (Unity, 2021)

- Refactor Character controller script

- Start Day / Night Cycle animation and trigger.

The updated Trello (Atlassian, 2021) board at the end of week 3 is shown below (Figure 2.13) as well as the relevant expanded create fixtures / furniture card (Figures 2.14).

Figure 2.13 - Trello (Atlassian, 2021) board status at the end of week 3

Figure 2.14 – Create Fixtures / Furniture card expanded

## Week 4

The plan for week 4 is as follows

- Model / add Interactable objects

- Start adding furniture (Priority Cuckoo clock)

- Implement picking up / using / throwing objects

- Add VFX fires and triggers

The updated Trello (Atlassian, 2021) board at the end of week 4 is shown below (Figure 2.15) as well as the relevant expanded create fixtures / furniture card (Figures 2.14).

# Technical Element

## Ray Tracing

# Script

# Unique Element

# Summary

# Future Work

# References

## Github

Main Github page - https://github.com/dgnewsom

Project Repository - https://github.com/dgnewsom/215851_P3D

## External References

Atlassian, 2021. Trello. [Online] 
Available at: https://trello.com/
[Accessed 25 November 2021].

Unity, 2021. Starter Assets - First Person Character Controller. [Online] 
Available at: https://assetstore.unity.com/packages/essentials/starter-assets-first-person-character-controller-196525
[Accessed 2021 November 25].

Unity, 2021. Unity. [Online] 
Available at: https://unity.com/
[Accessed 25 November 2021].

## Assets

## Scripts

## Report References

# Appendix